| Bundle | Project | Date | Notes |
| --- | --- | --- | --- |
| 2000 Off-Bundle | CSGSECBL- CSGADM01 Fix | 2000/04/20 |  |
| 2000 Off-Bundle | TF01 Cycle Changes | 2000/04/22 | C0145021 |
| 2000 Off-Bundle | PPT Autoinstall PC06 | 2000/04/26 | D99K124U |
| 2000 Off-Bundle | PPT Autoinstall PC20 | 2000/04/26 | D99K124U |
| 2000 Off-Bundle | Credit Card Auth Redundancy | 2000/04/29 | D99K124X Staging imp Leave FDRAUTH out for region by region imp |
| 2000 Off-Bundle | CSGSCP for remaining transactions | 2000/04/29 | D99K124M |
| 2000 Off-Bundle | IDCAMS EXCI Utility | 2000/04/29 |  |
| 2000 Off-Bundle | Replace TACPR with Genisys Checkpoint | 2000/04/29 | D00B103C |
| 2000 Off-Bundle | TRT Turnover Facility | 2000/04/29 |  |
| 2000 Off-Bundle | PPT Autoinstall PC09 | 2000/05/03 | D99K124U |
| 2000 Off-Bundle | PPT Autoinstall PT20 | 2000/05/03 | D99K124U |
| 2000 Off-Bundle | PPT Autoinstall PC19 | 2000/05/10 | D99K124U |
| 2000 Off-Bundle | PPT Autoinstall PC21 | 2000/05/10 | D99K124U |
| 2000 Off-Bundle | PPT Autoinstall PC07 | 2000/05/17 | D99K124U |
| 2000 Off-Bundle | PPT Autoinstall PC0C | 2000/05/17 | D99K124U |
| 2000 Off-Bundle | Test System Terminal Definition Consolidation | 2000/05/30 | D00A124L |
| 2000/06 | %NCL transaction | 2000/06/03 | D9H49G |
| 2000/06 | Abend Alert Monitor | 2000/06/03 | D00B140B |
| 2000/06 | Bugfixes | 2000/06/03 |  |
| 2000/06 | Enhanced GTRI Display | 2000/06/03 | D9H49G |
| 2000/06 | LU6.2 Connection Trace Facility | 2000/06/03 | D00B132N |
| 2000/06 | Security-Cincinnati | 2000/06/03 | D9H49G FDRWHTRM |
| 2000/07 | Bugfixes | 2000/07/22 |  |
| 2000/07 | Security-PC19 | 2000/07/22 | D9H49G |
| 2000/08 | Bugfixes | 2000/08/26 |  |
| 2000/08 | Security-All Regions | 2000/08/26 | D9H49G |
| Unscheduled | 7X24 CICS Regions | 9999/99/99 | D99K124H |
| Unscheduled | ACSR Router | 9999/99/99 | D99K125A |
| Unscheduled | Alert Express Phase II | 9999/99/99 | D00B109C |
| Unscheduled | ARMS Control Function Replacement | 9999/99/99 | D99K124D |
| Unscheduled | Code Table Redesign | 9999/99/99 | D00B124Q |
| Unscheduled | Eliminate hard coded TCT's | 9999/99/99 | D99K124T |
| Unscheduled | Enhanced Security Audit Reporting | 9999/99/99 | D00B132M |
| Unscheduled | FDT Proprietary Elimination | 9999/99/99 | D99K124Y |
| Unscheduled | LU 6.2 Injector | 9999/99/99 | D99K124F |
| Unscheduled | PPT Autoinstall PF01 | 9999/99/99 | D99K124U |
| Unscheduled | PPT Autoinstall PF20 | 9999/99/99 | D99K124U |
| Unscheduled | Remove TCB dependency for TCP/IP | 9999/99/99 | D99K124S |
| Unscheduled | Transaction Affinity Analysis | 9999/99/99 | D99K124W |
| Unscheduled | TS 1.3 Conversion | 9999/99/99 | D99K124J |
| Unscheduled | TS Language Environment | 9999/99/99 | D99K124K |
| Unscheduled | XISCONA Exit | 9999/99/99 | D99K124Z |
| Implemented | CSGPCP | Imp 2000/01/15 |  |
| Implemented | CSGSCP for Work Orders | Imp 2000/01/15 |  |
| Implemented | Bugfixes | Imp 2000/02/12 | CSGMENU CSGPCMT CSGFCINT CTVQPMON CTVCINIT |
| Implemented | GRB's replace SART's | Imp 2000/02/12 | D99K124E |
| Implemented | Security pre-implementation | Imp 2000/02/12 | D9H49G |
| Implemented | FOR's cycle at IPL only | Imp 2000/02/19 |  |
| Implemented | House Expansion Passer | Imp 2000/02/19 |  |
| Implemented | Alert Express Activation | Imp 2000/03/11 | Add queue processor paging for cycle oncall & Mitch & Steve |
| Implemented | Bugfixes | Imp 2000/03/11 | CTVCSXIO (batch & online) CSGSCP CSGDYPR FDRSYSOP |
| Implemented | FDRTOOL-FDRFIXIT changes for Storage Control | Imp 2000/03/11 | D99K124M |
| Implemented | Remove GRB init from FDRCTLF | Imp 2000/03/11 | D99K124E |
| Implemented | Security Batch Process | Imp 2000/03/11 | D9H49G |
| Implemented | Security turn up for internal users | Imp 2000/03/11 | D9H49G |
| Implemented | TRT Replacement | Imp 2000/03/11 | D9H49G |
| Implemented | CSGTRNLD Fix | Imp 2000/04/01 | C0144017 |
| Implemented | PPT Autoinstall PC0E | Imp 2000/04/06 | D99K124U |
| Implemented | Bugfixes | Imp 2000/04/08 | CSGCHKPT FDCWINIT-Remove INTT Transaction Delete INTT from PC03 Delete INTC from PC30 CSGARLOG CSGSEC01 FDRSPRTE CSGTMAP CSGOPSEC CSGFLED FDRSNP CTVMONIO CTVMONTL CSGPDSRP CSBSECLD |
| Implemented | PC04-CSGSCP for remaining transactions | Imp 2000/04/08 | D99K124M PC04 only |
| Implemented | PC04-Replace TACPR with Genisys Checkpoint | Imp 2000/04/08 | D00B103C PC04 only |
| Implemented | Security beta-Clarksburg | Imp 2000/04/08 | D9H49G |
| Implemented | PPT Autoinstall PC05 | Imp 2000/04/13 | D99K124U |
| Implemented | PPT Autoinstall PC24 | Imp 2000/04/13 | D99K124U |
| Implemented | RACF conversion | Imp 2000/04/16 | D99K124V March 15-testing to begin on CSGT |
| Implemented | PPT Autoinstall PC04 | Imp 2000/04/19 | D99K124U |
| Implemented | PPT Autoinstall PC22 | Imp 2000/04/19 | D99K124U |